Agile Portfolio Principles
These should be subject to continual iteration based on feedback and user need
Attribution-ShareAlike 4.0 International (CC BY-SA 4.0)

---
Principles
Principles
1. Nothing is started without an evidenced user need
2. Nothing is started without a named person as owner
3. Nothing is started without a clear statement of what success looks like and how we will measure it
4. Nothing is started without availability of the necessary people and resources
5. Nothing is open ended
6. All teams should embed empowered and active user representatives
7. We will work in sprints, reviewing progress throughout and holding an open checkpoint every fortnight
8. The team is empowered to take any decisions within the time, budget and resources allocated

---
Process
Process
We will start by reviewing on a weekly basis all new proposals.
All product owners will be asked to confirm on a fortnightly basis that they are on track, not blocked and do not need to vary time, scope or resources. If they do then this shifts into exception handling.
The portfolio will have a set size reflecting our resources and commitments.
That set size must not be varied. “Priorities” cannot be added to the portfolio without things being removed. One in means one out.
The portfolio size can only be varied by the Board.

---
Steps
Steps
The portfolio is managed by a core portfolio team.
The weekly review meeting will have representation from Head of Technical Architecture, Head of Service Architecture, Head of Data, Head of User Research and Head of Service Design.
Finance and HR will be invited by exception as it is assumed that submissions will already have financial and HR approval for resources and people.
The named owner is responsible for taking the proposal through initiation and subsequent reviews

---
Review Questions
Review Questions
- Have we done this before?
- Do we have a pattern (technical, design, user, data) for some or all of this?
- Does this overlap with anything else we are doing?
- Has someone else done something similar we can reuse or learn from?
- Do we have the right skills available?
- What would we stop doing to do this?
- Do we have the bandwidth to do this now?
- Can we risk doing this now?
- Is the user need actually evidenced?
- Are we creating a new silo or reinforcing existing blockers around legacy tech and services?
- What are the dependencies?